E Q O   L O G I Q

Frontend Platform Documentation

Architecture, Feature Reference, and Development Record

| Document version | 1.1 |
| --- | --- |
| Date of issue | 22 August 2026 |
| Period covered | 23 May 2026 – 22 August 2026 |
| Application | eqologiq.in — Next.js storefront |
| Commerce backend | backend.eqologiq.in — WordPress / WooCommerce |
| Development team | Ansh Kapila · Kshitij Pal |
| Repository | Eqologiq — branch main |

Prepared as a complete record of the storefront platform: how it is built, what it does, the defects resolved during development, and how it reaches production.

# Contents

Contents	2

1. Executive Summary	4

What the platform does today	4

Platform at a glance	4

2. Project Timeline	6

2.1 Phase One — Prototype foundation	6

2.2 Phase Two — Framework migration and API integration	6

2.3 Phase Three — Content, discovery, and refinement	6

2.4 Phase Four — Commerce hardening and payments	6

2.5 Phase Five — Variations, shipping accuracy, and automated deployment	7

2.6 Phase summary	7

3. Architecture Overview	8

3.1 The headless model	8

API surfaces in use	8

3.2 Static export and what it implies	8

3.3 Repository layout	9

3.4 Environment configuration	9

3.5 Session and identity	10

Cart identity	10

Customer identity	10

4. Feature Catalogue	11

4.1 Storefront and catalogue	11

4.2 Product detail and variations	11

Gallery	11

Variation selection	11

Imagery that follows the selection	12

Description and supporting content	12

4.3 Cart	12

Shipping figures	13

Free shipping progress	13

4.4 Checkout and payments	13

Address handling	13

Shipping rate selection	13

Payment methods	14

Returning from the payment gateway	14

4.5 Account and orders	14

Authentication flows	15

Order confirmation	15

4.6 Content pages	15

4.7 Search engine optimisation and discovery	15

4.8 Design system and interaction	16

5. Defects Resolved	18

5.1 Truncated product catalogue	18

5.2 Duplicated cart lines after a payment round trip	18

5.3 Contradictory messaging on successful payments	19

5.4 Shipping cost always shown as free	19

5.5 Broken imagery inside product descriptions	19

5.6 Blog, animation, and icon corrections	19

6. Deployment and Operations	21

6.1 Manual deployment procedure	21

Step 1 — Build the export	21

Step 2 — Create the archive	21

Step 3 — Clear the web root, keeping the backend	21

Step 4 — Upload and extract	22

Step 5 — Verify the release	22

Procedure at a glance	22

Notes on the manual route	22

6.2 Prepared automated pipeline	23

Safeguards built into the workflow	23

Activation sequence	23

6.3 Required configuration	23

6.4 Local development	24

6.5 Operational notes	24

Appendix A — Module Reference	25

Integration and state	25

Routes	25

Components	26

Appendix B — Commit History	27

# 1. Executive Summary

Eqo Logiq sells plastic-free daily essentials to customers in India — food-grade 304 stainless steel water bottles, vegan oral care, and curated bundles. This document is the complete record of the company’s online storefront: its architecture, every customer-facing flow it supports, the defects resolved while building it, and how it reaches production.

The storefront is a headless commerce application. The customer-facing site is a Next.js application exported to static HTML and served from Hostinger. The commerce engine is a WordPress and WooCommerce installation hosted separately at backend.eqologiq.in. The two communicate over the WooCommerce Store API. This separation gives the storefront the loading speed and hosting economics of a static site, while leaving products, stock, pricing, tax, shipping rules, orders, and payment processing under WooCommerce — the system the business already administers day to day.

Development ran from 23 May 2026 to the present across 36 commits and five distinct phases, moving from a static HTML prototype, through a full migration to the Next.js App Router, into live commerce integration, and finally to payment gateway support and automated deployment.

## What the platform does today

The application covers the complete commercial journey end to end:

- Catalogue browsing across the home page and a filtered shop grid, with products, imagery, and pricing served live from WooCommerce.

- Product detail pages with a multi-image gallery, selectable variations, and imagery that follows the customer’s chosen option.

- A persistent cart that survives page reloads and browser sessions, with live quantity editing and accurate shipping figures drawn from WooCommerce.

- A checkout supporting both Cash on Delivery and PhonePe online payment, with Indian address handling, live shipping rate selection, and full handling of the payment gateway round trip.

- Order confirmation pages reachable both by signed-in customers and by guests holding an order key.

- A member account area with order history, downloadable PDF invoices, a saved address book, profile and password management, and a saved items list.

- A content layer — blog, policy pages, FAQ, About, Contact, and the Qrash Qourse programme page.

- A search engine optimisation layer with per-page metadata, OpenGraph and Twitter cards, structured product data, a dynamically generated sitemap, and a robots policy that explicitly welcomes AI crawlers.

## Platform at a glance

| Measure | Value |
| --- | --- |
| Development period | 23 May 2026 – 22 August 2026 (approximately thirteen weeks) |
| Commits on main | 36 |
| Contributors | Ansh Kapila (31 commits), Kshitij Pal (6 commits) |
| Application source | Approximately 7,900 lines of JavaScript and JSX |
| Routes | 18 page routes, including two dynamically generated route families |
| React contexts | Four — authentication, cart, saved items, and product variation |
| Framework | Next.js 16 (App Router) on React 19 |
| Styling | Tailwind CSS 3.4 with a custom brand token set |
| Payment methods | Cash on Delivery and PhonePe |
| Deployment | Manual — static export uploaded through the Hostinger File Manager; automated pipeline prepared |

Table 1. Headline figures for the Eqo Logiq storefront as at 22 August 2026.

# 2. Project Timeline

Development fell into five phases, each with a distinct character. The phases below are derived from the commit record and from the state of the code at each point.

## 2.1 Phase One — Prototype foundation

23 May – 15 June 2026 · seven commits

The project began as a static HTML and CSS prototype committed directly to the repository. Three rounds of directory restructuring during this period settled the project layout before framework work began, moving from an initial eqologic-frontend folder, through eqo-logiq-frontend, to the structure still in use.

The visual language was established here and carried through unchanged into the production application: a warm off-white base, deep teal as the primary action colour, a lime accent for sustainability cues, and the pairing of Space Grotesk for display type with Inter for body copy. Fixing this early meant the later framework migration was a structural exercise rather than a redesign.

## 2.2 Phase Two — Framework migration and API integration

16 – 17 June 2026 · three commits

Three commits across two days moved the project onto its production footing. The first migrated the frontend to the Next.js App Router, introducing file-system routing, shared layouts, and the metadata system. The second converted the prototype’s HTML strings into genuine JSX React components — the change that made everything afterwards possible, since state, props, and composition only become available once markup is real components rather than template text.

The third commit connected the WooCommerce Store API, bringing the product catalogue, cart, and checkout endpoints into the application. From this point the storefront was reading live commerce data rather than hard-coded content.

## 2.3 Phase Three — Content, discovery, and refinement

20 – 30 June 2026 · thirteen commits

The largest phase by commit count, concentrated on everything surrounding the commerce core. A complete search engine optimisation pass introduced the metadata layer, structured data, sitemap, and robots policy, and migrated externally referenced images to internally hosted assets.

Alongside this: the blog was built and its post links corrected to resolve to the right slug paths; scroll-reveal animations were made global so they worked on every page rather than only the home page; the favicon was reworked through three iterations to a correctly proportioned square; the footer gained a working email capture through Formspree; homepage testimonials were updated; the policy page gained tabbed navigation driven by the URL hash, with footer links renamed to match the tabs exactly; the marketplace section was made responsive; and the primary contact address was standardised across the site.

## 2.4 Phase Four — Commerce hardening and payments

1 – 22 July 2026 · nine commits

This phase brought online payment to the storefront. Integrating PhonePe meant more than adding a payment option: because the customer physically leaves the site for the gateway and returns to a freshly loaded page, the checkout had to be taught to recognise a return, interpret the gateway’s own response parameters, and re-establish the cart and session state correctly on arrival.

Presentation work ran in parallel. The WhatsApp support button was animated to sit collapsed by default and expand on hover, with its hover width tuned to prevent text clipping. The zero-plastic section received a new bottle cutaway illustration, later given a transparent background so it sat cleanly on any surface colour. Shop page copy was revised.

## 2.5 Phase Five — Variations, shipping accuracy, and automated deployment

Current working state

The most recent body of work spans thirteen files and roughly 490 lines. It delivers four things: full support for WooCommerce variable products from catalogue through to cart; accurate shipping figures in the cart with a free-shipping progress indicator; correct handling of every outcome of the PhonePe round trip; and a hardening of the build so that a refused network connection can no longer abort an export. An automated deployment pipeline was also prepared during this phase, ready to replace the manual publishing procedure once its destination path has been confirmed.

## 2.6 Phase summary

| Phase | Period | Commits | Focus |
| --- | --- | --- | --- |
| One | 23 May – 15 Jun | 7 | Static prototype, visual language, repository structure |
| Two | 16 – 17 Jun | 3 | Next.js App Router migration, JSX conversion, Store API integration |
| Three | 20 – 30 Jun | 13 | SEO, blog, policy tabs, favicon, email capture, content |
| Four | 1 – 22 Jul | 9 | PhonePe payments, support button, product visuals |
| Five | Current | — | Variable products, shipping accuracy, deployment automation |

Table 2. Development phases by period and emphasis.

# 3. Architecture Overview

## 3.1 The headless model

The platform is split into two independently hosted systems that meet only over HTTP.

| Layer | Technology | Hosted at | Responsibility |
| --- | --- | --- | --- |
| Presentation | Next.js 16 static export | Hostinger · eqologiq.in | Every page the customer sees; all interface state and interaction |
| Commerce | WordPress + WooCommerce | backend.eqologiq.in | Products, stock, pricing, tax, shipping rules, orders, payments, customer accounts, media |

Table 3. The two halves of the platform and what each owns.

The customer’s browser loads pre-built HTML from Hostinger, then calls the WordPress backend directly for anything live. WooCommerce remains the single source of truth for all commercial figures: the storefront displays what WooCommerce reports and never computes prices, tax, or shipping charges independently.

### API surfaces in use

| Endpoint prefix | Purpose |
| --- | --- |
| /wp-json/wc/store/v1 | WooCommerce Store API — products, variations, cart operations, checkout, order lookup |
| /wp-json/jwt-auth/v1 | Token issue and validation for customer sign-in |
| /wp-json/wp/v2 | Blog posts and the canonical customer profile |
| /wp-json/eqo/v1 | Custom Eqo Logiq endpoints — currently invoice PDF generation |

Table 4. The four backend API surfaces the storefront consumes.

## 3.2 Static export and what it implies

The production build runs with output set to export, producing a folder of plain HTML, CSS, JavaScript, and image files with no Node.js server behind it. Trailing slashes are enabled so every route resolves to a directory index, which is what static hosting expects, and Next.js image optimisation is disabled since no server exists to perform it.

In development the configuration diverges deliberately. Rather than exporting, the dev server proxies any request beginning with /wp-json straight through to the WordPress backend. This makes API calls same-origin during development and removes cross-origin friction from the local workflow, while production calls the backend directly.

output: 'export'          // production — static HTML, no server trailingSlash: true      // /shop/ rather than /shop images: { unoptimized: true } rewrites: /wp-json/* → backend   // development only

The practical consequence is that work happens at one of two moments: at build time, or in the browser. Product and blog pages are generated at build time — the build queries WooCommerce for every published product slug and WordPress for every post slug, and writes one page for each. Anything that must be current at the moment of viewing — the cart, stock, the customer’s orders — is fetched by the browser after the page loads.

## 3.3 Repository layout

The repository holds the active application alongside several supporting directories.

| Directory | Contents |
| --- | --- |
| app/ | All routes. Next.js App Router structure — each folder is a URL segment, each page.js a route. |
| components/ | Shared presentation components: navigation, footer, product cards and grids, scroll-reveal wrapper. |
| context/ | React context providers holding cross-page state — authentication, cart, and saved items. |
| hooks/ | Reusable data hooks; currently the product catalogue hook. |
| lib/ | Framework-independent helpers — the WooCommerce integration layer and invoice download. |
| public/ | Static assets served verbatim: product photography, illustrations, icons, fonts. |
| scripts/ | Build-time utilities, including the WordPress uploads mirroring script. |
| backend/ | A local reference copy of the WordPress installation. Git-ignored, since it contains configuration secrets, and explicitly excluded from deployment so the live WordPress install is never overwritten. |
| src/ | Retained material from the pre-migration prototype. |
| latest_batch_updates (1)/ | A staging copy of five files — checkout, home, product, shop, and footer — used to hand a batch of revisions between contributors. |
| out/ | Build output. Generated by the build and uploaded by the deployment pipeline; not part of the source. |

Table 5. Repository directories and their roles.

## 3.4 Environment configuration

Three environment variables control how the frontend addresses the backend. Because they are read at build time, changing one requires a rebuild.

| Variable | Purpose | Default |
| --- | --- | --- |
| NEXT_PUBLIC_WP_BASE_URL | Origin of the WordPress backend for API calls and media | https://backend.eqologiq.in |
| NEXT_PUBLIC_SITE_URL | Public storefront origin — used for canonical URLs, OpenGraph images, and sitemap entries | https://eqologiq.in |
| WP_ORIGIN | Backend origin used by build-time fetches for products and posts | Falls back to NEXT_PUBLIC_WP_BASE_URL |

Table 6. Environment variables and their defaults.

## 3.5 Session and identity

Two independent identity mechanisms run side by side, which is what allows guests to shop without an account while signed-in customers get order history.

### Cart identity

The cart is identified by a Cart-Token issued by the Store API and held in browser local storage alongside a nonce. Every cart request sends both as headers. Critically, cart requests are made with cookies deliberately omitted: identity rests solely on the token, not on a WordPress session cookie. Since the storefront and the backend sit on different origins, relying on cookies would make cart continuity dependent on third-party cookie behaviour, which browsers increasingly restrict. The token approach is immune to that.

If a cart request is rejected as unauthorised, the stored credentials are discarded and a fresh cart session is opened automatically, so a stale or invalidated token recovers silently rather than presenting the customer with an error.

### Customer identity

Sign-in exchanges username and password for a JSON Web Token, stored separately from the cart credentials. On every page load the stored token is validated against the backend before it is trusted; if validation fails the session is cleared. The canonical profile is then read from WordPress, with a graceful fallback to whatever profile fields the token response carried, since some WordPress configurations restrict the profile endpoint.

At checkout both credentials travel together — the cart token identifies the basket, the bearer token attaches the resulting order to the customer’s account.

# 4. Feature Catalogue

This section documents every customer-facing flow the platform supports, grouped by the journey the customer is on.

## 4.1 Storefront and catalogue

The catalogue is read live from WooCommerce through a single shared hook, so every surface that shows products — the home page selection and the full shop grid — draws from one fetch and stays consistent.

- Full catalogue retrieval. Products are requested with an explicit page size of 100 rather than the Store API default, so the grid shows the entire catalogue.

- Category filtering. Four filters — All Products, Bottles, Oral Care, and Bundles. Category is inferred from the product name and its assigned WooCommerce categories, so products are grouped correctly without requiring specific taxonomy setup in the backend.

- Shareable filter state. The active filter is read from the URL query string, so a filtered view can be linked to directly and the home page can link into a pre-filtered shop.

- Loading skeletons. Animated placeholder cards occupy the grid while products load, so the layout does not shift when data arrives.

- Resilient imagery. Every product card resolves its image against the WordPress media host and falls back to a category-appropriate local illustration — bottle, brush, or cleaner — if the remote image is unavailable, so no card ever renders empty.

- Variation-aware calls to action. Simple products add straight to the cart from the grid. Products with variations show Select Options and route to the product page, because a variable product cannot be added without a chosen option. The onwards price qualifier likewise appears only where a product genuinely has a price range.

## 4.2 Product detail and variations

Each product has a statically generated page. At build time the application queries WooCommerce for every published, catalogue-visible product and generates a page for each, falling back to a known slug list if that query fails, so a transient network problem during a build can never produce a site with no product pages.

### Gallery

- A large primary image with a thumbnail strip beneath it; selecting a thumbnail changes the primary image.

- Each image independently falls back to a local illustration if the remote source fails to load.

- The gallery reacts to variation selection, described below.

### Variation selection

WooCommerce variable products — a bottle offered in several sizes or colours, for example — require the customer to choose before the item can be added to the cart. The implementation covers the full path:

- Every attribute that drives variations is rendered as a row of selectable option buttons, labelled from the attribute’s terms so the customer sees proper names rather than internal slugs.

- As options are chosen, the application matches the selection against the product’s variation list. Matching accommodates variations that leave an attribute open as “any”, and compares both slug and display name so it holds regardless of how the attribute was configured in WooCommerce.

- Until a complete match is found the add button is disabled and reads Select an option, which makes the requirement obvious rather than producing an error on submission.

- Once matched, the specific variation identifier and its attribute set are sent to the cart, so the order records the exact variant rather than the parent product.

### Imagery that follows the selection

When a variation is chosen, the gallery updates to show that variant’s photograph, so the image on screen always depicts what will be added to the cart. This required solving two problems.

First, the parent product payload from WooCommerce lists its variations by identifier and attributes only — it carries no images. The page therefore fetches each variation individually at build time and assembles a map of variation identifier to image, which is passed into the page as static data. No additional request is made while the customer browses.

Second, the gallery and the selection controls sit in different branches of the page structure and cannot pass data between them directly. A dedicated variation context wraps both, giving them a shared channel. If the chosen variation’s image already appears in the gallery, the corresponding thumbnail is simply activated; if it does not, the image is displayed as an override. Selecting any thumbnail manually clears the override, so the customer always retains control.

### Description and supporting content

- The WooCommerce product description is rendered as formatted content, with image and link references inside it rewritten to point at the WordPress backend.

- Sale pricing displays the discount percentage against the regular price.

- Star ratings, stock status, breadcrumb navigation, and a trust panel covering plastic-free construction, food-grade steel, thermal performance, and recyclability.

- A Product structured-data block is emitted for search engines, carrying name, description, image, stock keeping unit, price, currency, availability, and canonical URL.

## 4.3 Cart

The cart is a live view of the WooCommerce cart, not a local copy, so it always reflects what the backend will actually charge.

- Persistence. The cart survives reloads, navigation, and browser restarts through the stored cart token.

- Quantity and removal. Quantities update in place, with the affected line marked as updating so the customer sees which row is in flight. Reducing a quantity to zero removes the line.

- Race protection. Cart responses carry a timestamp comparison against the last mutation, so a slow background refresh that completes after a newer change cannot overwrite it with stale data.

- Merge sanitising. When WooCommerce attaches a previously saved cart to a returning customer who had begun a fresh basket, the unrelated carried-over lines are removed, so the customer sees the cart they were actually building.

### Shipping figures

The cart reports shipping exactly as WooCommerce calculates it, across all four possible states:

| Cart state | Displayed as |
| --- | --- |
| Order does not require shipping | An em dash |
| WooCommerce has not yet returned a figure | Calculated at checkout |
| Shipping cost is zero | Free, in the accent colour |
| Shipping is chargeable | The exact amount, formatted in the cart’s currency |

Table 7. How each shipping state is presented to the customer.

### Free shipping progress

Where shipping is chargeable, the cart shows how much more the customer needs to add to reach the free shipping threshold of ₹1,500, with a progress bar that fills as the basket grows. Once the threshold is met the panel confirms that free shipping applies. The threshold used for this prompt is defined as a named constant so it can be kept aligned with the corresponding WooCommerce shipping rule; WooCommerce itself remains the authority on what is actually charged, and the prompt never overrides the figure the backend reports.

## 4.4 Checkout and payments

Checkout collects the delivery address, resolves shipping, takes payment, and creates the order.

### Address handling

- A form covering name, phone, email, address, city, postcode, and state, with the state field offering all twenty-three supported Indian states and union territories.

- State names are translated to the two-letter codes WooCommerce expects before submission, so the customer selects a readable name while the backend receives the code it requires.

- The full name is split into first and last name for WooCommerce, with the first name reused as the last when only one name is given, since WooCommerce requires both fields.

- The address is synchronised to the backend automatically once complete, on a debounce, so shipping rates and totals refresh without the customer taking any action.

- Billing and shipping addresses are submitted identically, matching the single-address model the storefront presents.

### Shipping rate selection

- Available rates are read from the cart and presented as selectable options, with the first defaulted.

- Choosing a rate re-synchronises the address and re-selects the rate on the backend so totals update immediately.

- The selection is confirmed once more at submission, so the order is placed against the rate actually shown.

### Payment methods

The available methods come from WooCommerce rather than being hard-coded, so enabling or disabling a gateway in the backend is reflected on the storefront without a code change. The selection defaults to Cash on Delivery where available.

- Cash on Delivery. The order is created directly and the customer moves to the confirmation page carrying the order identifier.

- PhonePe. WooCommerce returns a redirect URL and the customer is sent to the gateway. That URL is rewritten if necessary so it addresses the WordPress backend rather than the static frontend, which has no payment handler of its own.

### Returning from the payment gateway

The gateway returns the customer to the storefront with its own message and an outcome flag in the URL. The page loads fresh, so the cart shown on screen is initially stale. The handling covers each outcome distinctly:

- Payment failed or cancelled. A red panel headed Payment not completed carries the gateway’s own message, plus confirmation that nothing has been charged. If the items are still in the cart the customer is told they can simply try again; if not, they are told to add them again.

- Payment succeeded. A neutral panel carries the gateway’s message together with a clear instruction not to pay again, an explanation that the order will appear in the account area shortly, and a direct link to order history.

On return, the cart is re-read from the backend rather than reconstructed locally. Because the cart is not always re-associated with the session on the first read after a gateway round trip, an empty result is retried up to three times at short intervals before the cart is treated as genuinely empty. Items are never re-added from a local snapshot — that distinction is what keeps the cart accurate, as described in Section 5.

## 4.5 Account and orders

The member area is the largest single screen in the application, organised into tabs.

| Area | Capability |
| --- | --- |
| Dashboard | Greeting, account summary, and product suggestions |
| Orders | Full order history with dates, status, line items, and totals |
| Invoices | PDF invoice download per order, generated by the backend and delivered as a file |
| Addresses | Saved billing and shipping address, editable in place |
| Profile | Display name, first and last name, and email address |
| Security | Password change, requiring the current password |
| Saved items | Products saved from product pages, held in browser storage |

Table 8. Capabilities within the member account area.

### Authentication flows

- Sign-in exchanges credentials for a token, which is validated on every subsequent page load before being trusted.

- Registration creates a WooCommerce customer account.

- Sessions persist across browser restarts and are cleared cleanly on sign-out or on validation failure.

- Invoice downloads authenticate with the bearer token and stream the returned file to the browser as a named PDF, with the temporary object URL released afterwards.

### Order confirmation

Two confirmation routes exist for two different situations. The checkout success page serves customers arriving directly from a completed Cash on Delivery order, addressed by order identifier. The order success page serves arrivals that carry both an order identifier and an order key, which is how WooCommerce permits a guest to view an order without signing in. Both render the order summary, payment method, totals, and line items, and both handle a missing or unreadable order gracefully by directing the customer to their confirmation email.

## 4.6 Content pages

| Page | Purpose |
| --- | --- |
| Home | Brand narrative, featured products, sustainability proof points, testimonials, and impact figures |
| About | Company story, materials, and manufacturing position |
| Blog | Article listing, with individual posts served live from WordPress and a curated fallback |
| Policy | Shipping, returns, privacy, and terms, presented as four tabs |
| FAQ | Grouped questions and answers |
| Contact | Enquiry routing and company contact details |
| Qrash Qourse | The Eqo Logiq programme page |
| Not found | A branded 404 page returning customers to the catalogue |

Table 9. Content pages and what each covers.

The policy page deserves particular mention. Its four sections are tabs on a single route, and the active tab is driven by the URL fragment — so a link ending in the privacy anchor opens directly on the privacy tab. The page also listens for fragment changes while open, so navigating between policy links from the footer switches tabs correctly rather than leaving the customer on the tab they arrived at. Footer link names were aligned exactly to the tab names so the destination is never ambiguous.

The footer additionally carries an email capture form that submits to Formspree, giving the business list collection without requiring any server-side handling on a statically hosted site.

## 4.7 Search engine optimisation and discovery

- Metadata system. A site-wide title template, description, keywords, application metadata, and icon set, with every route supplying its own title and description. Product and blog pages generate theirs from live backend content.

- Social sharing. OpenGraph and Twitter card metadata across the site, including locale, site name, and share imagery, so links preview correctly wherever they are posted.

- Structured data. Product schema on every product page carrying name, description, image, stock keeping unit, price, currency, availability, and canonical URL — the data search engines use to render rich product results.

- Dynamic sitemap. Generated at build time from the live catalogue and post list, so newly published products and articles enter the sitemap automatically. Each entry carries its true last-modified date, and a failure to reach the backend degrades to the static routes rather than producing no sitemap at all.

- Robots policy. Full crawl access, with AI crawlers — including GPTBot, ChatGPT-User, Claude-Web, and ClaudeBot — explicitly permitted, so the brand remains discoverable through AI-assisted search.

- Image hosting. Images referenced externally during earlier development were migrated to internally hosted assets, removing a dependency on third-party availability and improving load performance.

## 4.8 Design system and interaction

The interface is built on a small, deliberately constrained token set applied through Tailwind.

| Token | Value | Role |
| --- | --- | --- |
| brand.base | #F7F5F0 | Page background — warm off-white |
| brand.surface | #EAE6DF | Raised panels and image backdrops |
| brand.primary | #006B96 | Primary actions, links, and emphasis — deep teal |
| brand.secondary | #99BD05 | Sustainability and confirmation cues — lime |
| brand.text | #222222 | Body and heading text |

Table 10. The brand colour token set.

- Typography. Space Grotesk for display and interface type, Inter for body copy, both preconnected and loaded with a display swap so text is never invisible while fonts load.

- Scroll reveal. A reusable reveal wrapper animates sections into view as they are scrolled to, with staggered delays across grouped elements. Made global during Phase Three so it applies on every page.

- WhatsApp support button. A persistent support affordance that sits collapsed by default and expands on hover, with its expanded width tuned so the label is never clipped.

- Motion. A marquee animation for the scrolling brand band and a slow breathing scale on hero imagery, both defined as reusable keyframes.

- Responsive layout. A consistent maximum content width with responsive padding, and grids that reflow from two columns on mobile to four on desktop.

# 5. Defects Resolved

Nine defects were identified and resolved during development. Each is recorded below as the symptom the customer would have experienced, the underlying cause, and the resolution applied.

| # | Defect | Resolution |
| --- | --- | --- |
| 1 | Only ten products appeared in the shop grid | Catalogue requested with an explicit page size of 100 |
| 2 | Cart lines doubled after returning from PhonePe | Cart re-read from the backend with retries instead of re-adding from a local snapshot |
| 3 | Successful payments displayed a reassurance that nothing had been charged | Message branched on the gateway outcome flag |
| 4 | Shipping always displayed as Free | Shipping read from the WooCommerce cart totals across all states |
| 5 | Images inside product descriptions failed to load | Content URLs rewritten to the WordPress media host |
| 6 | Blog post links resolved to 404 pages | Post links corrected to the proper slug path |
| 7 | Scroll animations only worked on the home page | Animation handling promoted to the global layout |
| 8 | Favicon appeared distorted | Icon cropped to a true 1:1 square |
| 9 | Production build aborted when one request was refused | Build-time fetches retry with backoff; variation requests issued sequentially |

Table 11. Summary of defects resolved.

## 5.1 Truncated product catalogue

Symptom. The shop page displayed only ten products regardless of how many were published in WooCommerce. Products beyond the tenth were unreachable through browsing.

Cause. The WooCommerce Store API paginates and returns ten results per page by default. The catalogue request did not specify a page size, so the default silently applied. Because ten products filled the grid convincingly, the truncation was not visually obvious.

Resolution. The catalogue request now specifies a page size of 100. The same correction was applied to the build-time product query used to generate product pages and to the sitemap generator, so all three surfaces cover the full catalogue.

## 5.2 Duplicated cart lines after a payment round trip

Symptom. A customer who went to PhonePe and returned — whether the payment succeeded, failed, or was cancelled — could find every line in their cart doubled.

Cause. Returning from the gateway loads the checkout page fresh, and the cart is briefly not yet re-associated with the session, so the first read can come back empty. The earlier logic treated that empty read as proof the cart had been lost and restored the items from a local snapshot. In reality the backend still held them, so the restore added a second copy of everything.

Resolution. The restore path was removed entirely. The page now re-reads the cart from the backend and, if the result is empty, retries up to three times at short intervals before concluding anything. Items are never added back from local data. The backend remains the single source of truth for cart contents, which makes duplication structurally impossible rather than merely unlikely.

## 5.3 Contradictory messaging on successful payments

Symptom. A customer whose payment succeeded was shown the gateway’s success message immediately followed by an assurance that nothing had been charged — directly contradicting both the gateway and the customer’s bank notification, and inviting a second payment attempt for an order already paid.

Cause. The reassurance text was rendered for every gateway return, without reference to the outcome flag that distinguishes failure from success.

Resolution. The message now branches on the outcome flag. The nothing-has-been-charged assurance appears only on genuine failures. Successful returns instead receive a clear instruction not to pay again, an explanation that the order will appear in the account area shortly, and a direct link to order history — turning the moment of greatest customer anxiety into a reassuring one.

## 5.4 Shipping cost always shown as free

Symptom. The cart displayed shipping as Free on every order, irrespective of basket value or destination, which could differ from the amount charged at checkout.

Cause. The shipping line was hard-coded rather than read from the cart totals.

Resolution. Shipping is now read from the WooCommerce cart totals and presented across all four states — not required, not yet calculated, free, or a specific charge. A progress indicator was added showing how much more is needed to reach the free-shipping threshold, which both sets accurate expectations and encourages larger baskets.

## 5.5 Broken imagery inside product descriptions

Symptom. Images embedded in WooCommerce product descriptions failed to load on product pages.

Cause. Description content authored in WordPress carries media references pointing either at the frontend origin or at root-relative paths. On a static export there is no media directory at the frontend origin, so those references resolved to nothing.

Resolution. A content rewriting step was introduced that redirects all such references to the WordPress media host before the description is rendered, covering both absolute frontend-origin URLs and root-relative paths. Content authored naturally in WordPress now displays correctly on the storefront without any change to how it is written.

## 5.6 Blog, animation, and icon corrections

Blog post links. Article links on the blog listing pointed at a path that did not match the generated post routes, so every article resolved to a 404 page. The links were corrected to the proper slug path.

Page animations. Scroll-reveal animations were initialised only on the home page, so sections on every other page appeared without them and, in some cases, remained in their pre-animation state. The handling was promoted to the global layout so it applies site-wide.

Favicon proportions. The browser tab icon was supplied at a non-square aspect ratio and appeared stretched. It was cropped to a true 1:1 square and reissued.

# 6. Deployment and Operations

The site is published as a static export. The build produces a folder of finished HTML, CSS, JavaScript, and image files, and publishing means placing the contents of that folder in the web root. Two routes to production are documented here: the manual procedure currently in use, and an automated pipeline that has been prepared and is awaiting activation.

| Route | Status | Used for |
| --- | --- | --- |
| Manual upload through the Hostinger File Manager | In use | All releases to date |
| Automated build and publish through GitHub Actions | Prepared, awaiting activation | Intended to replace the manual route once its destination path is confirmed |

Table 12. The two publishing routes and their current status.

## 6.1 Manual deployment procedure

This is the procedure in current use. It replaces the contents of the web root with a freshly built export while leaving the WordPress installation in place.

### Step 1 — Build the export

From the frontend project directory, produce a fresh production build. The build queries the WordPress backend for every published product and article and writes a page for each, so the export reflects the catalogue as it stands at the moment of building.

cd "eqo-logiq-frontend (1)" npm install     # only when dependencies have changed npm run build   # writes the finished site into ./out

The build must finish without error. On success it prints the routes it generated; the export itself is the out directory.

### Step 2 — Create the archive

Compress the contents of the out directory — the files and folders inside it, rather than the out folder itself. Archiving the folder produces a zip that extracts to a nested out directory on the server, which places the whole site one level below the web root, where it will not be served.

- On Windows: open out, select everything inside it, then choose Send to and Compressed (zipped) folder.

- Confirm that index.html sits at the top level of the archive before uploading it. This single check prevents the most common deployment mistake.

### Step 3 — Clear the web root, keeping the backend

Sign in to Hostinger, open the File Manager, and navigate to the web root — normally public_html. Delete every file and folder there, with one exception.

- The backend folder must be kept. It holds the WordPress and WooCommerce installation that serves all product data, orders, customer accounts, and media. Removing it would take the store itself offline, not merely the storefront.

Switch on the File Manager option to show hidden files before deleting, so that any dotfiles in the web root are visible. Where a root .htaccess file exists and carries server rules unrelated to the frontend — redirects, or configuration serving the backend subdomain — keep it alongside the backend folder, or record its contents first so it can be restored afterwards.

Delete everything except the backend folder

### Step 4 — Upload and extract

- Upload the archive into the now-empty web root.

- Extract it in place using the File Manager extract function.

- Confirm that index.html now sits directly in the web root, beside the preserved backend folder, and not inside a nested folder. If it landed nested, move the contents up one level.

- Delete the uploaded archive once extraction is confirmed, so a copy of the site is not left publicly downloadable.

### Step 5 — Verify the release

Check the live site before treating the release as complete:

- The home page loads and its imagery appears.

- The shop page lists the full catalogue rather than a partial set.

- A product page opens, and on a product with variations the options are selectable and the gallery follows the selection.

- Adding an item to the cart succeeds, which confirms the storefront is reaching the backend.

- The backend remains reachable at its own address, confirming it survived the clearing step.

### Procedure at a glance

| Step | Action | Where |
| --- | --- | --- |
| 1 | Run npm run build to produce the out directory | Local machine |
| 2 | Compress the contents of out; check index.html is at the archive root | Local machine |
| 3 | Delete everything in the web root except the backend folder | Hostinger File Manager |
| 4 | Upload the archive, extract in place, then delete the archive | Hostinger File Manager |
| 5 | Verify the storefront and the backend | Browser |

Table 13. The manual deployment procedure in summary.

### Notes on the manual route

- Build locally, not on the server. The export is produced on a development machine and the server only ever receives finished files, so Hostinger needs no Node.js installation.

- The export is substantial. A full build is roughly 96 MB, largely product photography, so allow time for the upload and extraction.

- Every release is a full replacement. The manual route replaces the whole web root rather than transferring only what changed, which is why the backend exception matters at every single release.

## 6.2 Prepared automated pipeline

A GitHub Actions workflow has been written to replace the manual procedure. It is held deliberately in a restricted form: it runs only when started by hand, and it defaults to a dry run that reports what it would change while uploading nothing. This allows the destination path on the server to be confirmed from a real log before the workflow is ever permitted to write.

| Stage | Action |
| --- | --- |
| 1. Checkout | Retrieves the repository at the current commit |
| 2. Environment | Provisions Node.js 22 with dependency caching keyed to the lock file |
| 3. Install | Installs dependencies from the lock file |
| 4. Build | Produces the static export |
| 5. Verify | Confirms the export contains a home page, a product directory, and at least fifteen pages before any upload is attempted |
| 6. Publish | Synchronises the export to Hostinger over FTPS, transferring only what has changed |

Table 14. Stages of the prepared pipeline.

### Safeguards built into the workflow

- Manual start only. The automatic trigger on pushes to the main branch is present but commented out, so committing the workflow cannot itself cause a deployment.

- Dry run by default. A manual run reports its intended changes and uploads nothing unless the dry-run option is explicitly turned off.

- Build verification. A build can exit successfully having produced very little, and publishing that would empty the live site. The workflow refuses to publish unless the export contains a home page, a product directory, and at least fifteen pages.

- Protected paths. The publish step synchronises rather than replaces, and an exclusion list covers the backend folder, the WordPress directories and entry points, wp-config.php, .htaccess, and the well-known and cgi-bin directories, so nothing outside the frontend build is touched.

- Encrypted transfer. Publishing uses FTPS, so credentials are not sent in clear text.

- Queued runs. Concurrent deployments queue rather than cancel one another, so an upload is never interrupted part-way through.

### Activation sequence

- Add the three FTP credentials as encrypted repository secrets.

- Start the workflow by hand with the dry run left enabled, then read the log to confirm the destination path and that nothing outside the frontend is listed for removal.

- Adjust the destination path if the log points to a different web root, and repeat the dry run.

- Run once with the dry run switched off to publish for real, then verify the live site.

- Enable the automatic trigger so that later pushes to the main branch publish without intervention.

## 6.3 Required configuration

| Secret | Purpose |
| --- | --- |
| FTP_SERVER | Hostinger FTP hostname |
| FTP_USERNAME | FTP account username |
| FTP_PASSWORD | FTP account password |

Table 15. Repository secrets required by the pipeline.

These are held only as encrypted repository secrets. They are never written into the repository or into the workflow file.

## 6.4 Local development

| Command | Effect |
| --- | --- |
| npm install | Installs dependencies |
| npm run dev | Starts the development server with /wp-json proxied to the backend |
| npm run build | Produces the static export in the out directory |
| npm run mirror-uploads | Mirrors WordPress media locally |

Table 16. Available npm commands.

## 6.5 Operational notes

- Publishing a product. Products are added in WooCommerce as normal. Because product pages are generated at build time, a rebuild and redeployment is required before a newly published product gains its own page. It appears in catalogue listings sooner, since those are fetched in the browser.

- Publishing an article. Blog posts are authored in WordPress and, as with products, need a rebuild to generate the individual post page.

- Changing the free-shipping threshold. The WooCommerce shipping rule governs what is charged. The storefront constant governs the progress prompt shown in the cart, and should be updated to match whenever the rule changes.

- Enabling or disabling a payment method. Payment methods are read live from WooCommerce, so gateway changes take effect on the storefront immediately, with no rebuild required.

- Build resilience. Build-time requests to the backend retry before giving up, so a brief network interruption during a build no longer aborts the export.

# Appendix A — Module Reference

The principal source files and what each is responsible for.

### Integration and state

| File | Responsibility |
| --- | --- |
| lib/woocommerce.js | The integration layer. API base URLs, price formatting, media and content URL resolution, Indian state codes, address payload construction, cart session storage, category inference, variable-product detection, and the free-shipping constant. |
| lib/downloadInvoice.js | Authenticated invoice PDF retrieval and browser download. |
| context/CartContext.jsx | Cart state and every cart operation — session establishment, add, update, remove, customer and shipping synchronisation, and checkout submission. |
| context/AuthContext.jsx | Customer authentication — sign-in, token validation, profile retrieval, and session persistence. |
| context/SavedItemsContext.jsx | Saved items list, persisted in browser storage. |
| hooks/useProducts.js | Shared catalogue retrieval with loading and error state. |

### Routes

| File | Responsibility |
| --- | --- |
| app/layout.js | Root layout, site-wide metadata, font loading, navigation, footer, and providers. |
| app/page.js | Home page. |
| app/shop/ | Catalogue page with filters. |
| app/product/[slug]/ | Product detail — page generation, gallery, variation selection, and variation context. |
| app/cart/ | Cart view, shipping display, and free-shipping progress. |
| app/checkout/ | Checkout form, shipping selection, payment, and gateway return handling. |
| app/account/ | Member area — orders, invoices, addresses, profile, security, saved items. |
| app/login/, app/register/ | Authentication screens. |
| app/order-success/, app/checkout/success/ | Order confirmation for guest and direct arrivals. |
| app/blog/ | Article listing and individual posts. |
| app/policy/, app/faq/, app/about/, app/contact/, app/qrash-qourse/ | Content pages. |
| app/sitemap.js, app/robots.js | Dynamic sitemap generation and crawler policy. |

### Components

| File | Responsibility |
| --- | --- |
| components/ProductCard.jsx | Product tile with pricing, imagery fallback, and variation-aware call to action. |
| components/ProductGrid.jsx | Catalogue grid with filters and loading skeletons. |
| components/Navbar.jsx | Site navigation with cart count and account access. |
| components/SiteFooter.jsx, Footer.jsx | Footer with policy links and Formspree email capture. |
| components/Providers.jsx | Composes the context providers around the application. |
| components/Reveal.jsx | Scroll-triggered reveal animation wrapper. |
| components/HomePageEffects.jsx | Global interaction effects. |

# Appendix B — Commit History

All 36 commits on the main branch, most recent first. Descriptions are given in full sentences where the original commit message was abbreviated.

| Commit | Date | Author | Description |
| --- | --- | --- | --- |
| 5a2cf50 | 22 Jul 2026 | Ansh Kapila | Checkpoint commit |
| 2ab55da | 12 Jul 2026 | Ansh Kapila | PhonePe notice and assorted refinements |
| 2a4b5c5 | 4 Jul 2026 | Ansh Kapila | Commerce integration progress |
| 73cf05b | 4 Jul 2026 | Ansh Kapila | Commerce integration ahead of PhonePe |
| 2fccbe2 | 2 Jul 2026 | Ansh Kapila | Zero-plastic bottle cutaway given a transparent background |
| b41a915 | 2 Jul 2026 | Ansh Kapila | Zero-plastic section diagram replaced with new bottle cutaway |
| 4c200bd | 2 Jul 2026 | Ansh Kapila | WhatsApp button hover width increased to prevent text clipping |
| 354543d | 2 Jul 2026 | Ansh Kapila | Reverted WhatsApp button border treatment |
| d0e93b9 | 2 Jul 2026 | Ansh Kapila | WhatsApp button border experiment |
| fb6ce25 | 2 Jul 2026 | Ansh Kapila | WhatsApp support button animated to collapse and expand on hover |
| f278267 | 1 Jul 2026 | Ansh Kapila | Shop page copy updated; lab-tested block removed |
| 350b78b | 30 Jun 2026 | Ansh Kapila | Policy tabs switch on URL hash; footer link names aligned to tabs |
| cf34558 | 30 Jun 2026 | Ansh Kapila | Policy tabs fixed, marketplace responsiveness, contact email standardised |
| b3ab267 | 23 Jun 2026 | Ansh Kapila | Formspree email capture integrated into the footer |
| f8b87c8 | 22 Jun 2026 | Ansh Kapila | Favicon updated to 1:1 aspect ratio |
| 049aff2 | 22 Jun 2026 | Ansh Kapila | Favicon cropped to square to avoid distortion |
| 319d296 | 22 Jun 2026 | Ansh Kapila | Favicon updated with new company logo |
| f32a1db | 21 Jun 2026 | Ansh Kapila | Description line removed from product card |
| 47057e1 | 20 Jun 2026 | Ansh Kapila | Blog post 404 links corrected to the proper slug path |
| b3faf97 | 20 Jun 2026 | Ansh Kapila | Blog syntax fixed; page effects made global so animations run everywhere |
| 890474d | 20 Jun 2026 | Ansh Kapila | Merge conflict resolved in blog post |
| e92c699 | 20 Jun 2026 | Ansh Kapila | Branch merge |
| 72fffac | 20 Jun 2026 | Ansh Kapila | Blog images fixed; local images added |
| fd893d4 | 20 Jun 2026 | Ansh Kapila | Complete SEO optimisation and internal image migration |
| e6ea7eb | 20 Jun 2026 | Ansh Kapila | Homepage customer testimonials updated |
| ae3d438 | 17 Jun 2026 | Kshitij Pal | Next.js build completed and APIs connected |
| 34ee6e9 | 16 Jun 2026 | Kshitij Pal | HTML strings migrated to true JSX React components |
| 0aca477 | 16 Jun 2026 | Kshitij Pal | Frontend migrated to the Next.js App Router |
| 0267b39 | 15 Jun 2026 | Ansh Kapila | Source upload |
| cd4f4c0 | 15 Jun 2026 | Ansh Kapila | Package manifest removed |
| 8a19190 | 15 Jun 2026 | Ansh Kapila | Source upload |
| 85c9e5e | 15 Jun 2026 | Ansh Kapila | Prior frontend directory removed |
| 7c3cf45 | 11 Jun 2026 | Ansh Kapila | Source upload |
| f63f145 | 11 Jun 2026 | Ansh Kapila | Initial prototype directory removed |
| 2120f4e | 23 May 2026 | Ansh Kapila | Initial source upload |
| a04c208 | 23 May 2026 | Ansh Kapila | Repository created — first upload |

Table 17. Complete commit record, 23 May 2026 to 22 August 2026.

End of document · Eqo Logiq Frontend Platform Documentation · Version 1.1 · 22 August 2026